Acceptance Testing

UAT Execution & Report Submission

| Date | 14 October 2026 |
| --- | --- |
| Project Name | Automated Network Request Management in ServiceNow |
| Maximum Marks | 4 Marks |

1. Purpose of Document

The purpose of this document is to summarize the User Acceptance Testing (UAT) coverage, defect status, and final test-case results for the Automated Network Request Management in ServiceNow project at the point of release readiness. The report focuses on the Network Request catalog form, catalog-variable processing, Flow Designer automation, operational-record mapping, approval handling, request tracking, notifications, and role/ACL-based access.

2. Defect Analysis

The UAT execution identified configuration and validation issues during development of the implemented workflow. The issues listed below were addressed and revalidated within the project testing cycle. Severity levels are normalized as Severity 1 = High, Severity 2 = Medium, Severity 3 = Low, and Severity 4 = Informational.

| Resolution | Severity 1 |  | Severity 2 | Severity 3 | Severity 4 |  | Subtotal |
| --- | --- | --- | --- | --- | --- | --- | --- |
| By Design | 0 |  | 0 | 0 | 0 |  | 0 |
| Duplicate | 0 |  | 0 | 0 | 0 |  | 0 |
| External | 0 |  | 0 | 0 | 0 |  | 0 |
| Fixed | 0 |  | 3 | 2 | 0 |  | 5 |
| Not Reproduced | 0 |  | 0 | 0 | 0 |  | 0 |
| Skipped | 0 |  | 0 | 0 | 0 |  | 0 |
| Won't Fix | 0 |  | 0 | 0 | 0 |  | 0 |
| Totals | 0 |  | 3 | 2 | 0 |  | 5 |
| Bug ID |  | Issue |  | Severity |  | Resolution |  |
| BG-001 |  | Approval/approver visibility required configuration validation for the operational request record. |  | Medium |  | Approval Request relationship and approval configuration were validated against the Database Tables record. |  |
| BG-002 |  | Catalog variables required correction/verification of mappings to the configured operational table. |  | Medium |  | Variable retrieval and field mappings were corrected and verified. |  |
| BG-003 |  | Flow Designer execution paths required validation during workflow configuration. |  | Medium |  | Execution Details were used to locate action/condition issues and validate the corrected path. |  |
| BG-004 |  | UI visibility behaviour required portal/form-specific adjustment. |  | Low |  | Catalog UI Policy behaviour was tested and adjusted. |  |
| BG-005 |  | Request lifecycle/status progression required end-to-end validation across REQ/RITM and approval stages. |  | Low |  | Lifecycle evidence was reviewed from request creation through approval/fulfilment stages. |  |

3. Test Case Analysis

The final UAT set contains twelve test cases covering the major functional areas of the current ServiceNow implementation. The documented UAT execution passed all twelve scenarios after configuration validation and correction of the identified issues.

| Section | Total Cases | Not Tested | Fail | Pass |
| --- | --- | --- | --- | --- |
| Catalog Form & Input Behaviour | 2 | 0 | 0 | 2 |
| Request / RITM Processing | 2 | 0 | 0 | 2 |
| Data Mapping & Storage | 1 | 0 | 0 | 1 |
| Approval & Workflow Processing | 3 | 0 | 0 | 3 |
| Notifications & Status Tracking | 1 | 0 | 0 | 1 |
| Security / Role Access | 1 | 0 | 0 | 1 |
| Approval Relationship | 1 | 0 | 0 | 1 |
| End-to-End Workflow | 1 | 0 | 0 | 1 |
| Totals | 12 | 0 | 0 | 12 |
| Test Case ID | Scenario | Expected Result | Final Result | Status |
| TC-001 | Open Network Request catalog | Network Request form opens with required variables. | Form opened correctly with configured fields. | Pass |
| TC-002 | Submit valid network request | REQ/RITM is created and workflow starts. | REQ0010014 / RITM0010018 evidence confirms request creation and workflow initiation. | Pass |
| TC-003 | Validate dynamic form behaviour | Configured UI Policy shows/hides the relevant ID field correctly. | UI Policy behaviour was validated in the catalog form. | Pass |
| TC-004 | Validate catalog variable retrieval | Configured variables are retrieved by Flow Designer. | Get Catalog Variables retrieves the configured request variables. | Pass |
| TC-005 | Validate operational record mapping | Required catalog values map to correct operational fields. | Database Tables record mappings were verified. | Pass |
| TC-006 | Validate approval processing | Approval is requested and result is available to the flow. | Ask for Approval and approval-status evaluation were verified. | Pass |
| TC-007 | Validate approved branch | Approved result updates the record and reaches resolved notification action. | Approved branch updates Approval Status and triggers the resolved email action. | Pass |
| TC-008 | Validate rejected branch | Rejected result updates the record and follows alternate handling. | Rejected branch updates Approval Status to Rejected and applies configured assignment handling. | Pass |
| TC-009 | Validate request status tracking | Requester/authorized user can follow request progression. | RITM0010018 lifecycle stages were available for review. | Pass |
| TC-010 | Validate role / ACL access | Access is restricted according to configured roles and ACLs. | Custom-table Create/Write/Read/Delete ACL configuration was verified. | Pass |
| TC-011 | Validate approval relationship | Relevant approval records are visible for the current operational record. | Approval Request relationship filters by source table and document ID. | Pass |
| TC-012 | Execute complete user journey | Submission → record creation → approval → decision → update → notification works end to end. | End-to-end workflow sequence was validated. | Pass |

4. Release Readiness & Open Issues

No unresolved defects from the documented UAT set remain open. The current prototype is considered ready for demonstration / academic release of the implemented scope, subject to project owner or evaluator sign-off. External network-device/API automation, advanced analytics, AI/ML features, and external messaging integrations remain future enhancements and are not treated as current UAT defects.

5. UAT Conclusion & Sign-off

UAT result: PASS. The implemented network request workflow satisfied the documented acceptance scenarios after validation and correction of approval configuration, variable mapping, Flow Designer execution, UI behaviour, and request lifecycle handling.

| Tester Name | ____________________________ |
| --- | --- |
| Test Completion Date | ____________________________ |
| Signature | ____________________________ |
| Final UAT Status | PASS |